Admin Panel Release Sign-Off Checklist (One-Page)

Date: 2026-03-18
Product: Teachera Bursluluk Admin Panel
Environment: Production (teachera.com.tr, panel-api.teachera.com.tr)

1) Scope (What is being signed off)

This sign-off covers end-to-end admin panel readiness across frontend, backend/API, data contract, security guards, and operational actions.

2) Go/No-Go Gates

Gate

Requirement

Status

Evidence

G1

Panel public routes resolve (/panel/login, /panel/dashboard, /panel/audit)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-14-closeout-smoke-latest.json

G2

Unauthorized API access is blocked (401)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-14-closeout-smoke-latest.json

G3

Candidate operations grid (13 mandatory columns)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-16-ops-grid-smoke-latest.json

G4

Mandatory filters (school, grade, sms, login, exam, result viewed, whatsapp)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-16-ops-grid-smoke-latest.json

G5

Mandatory actions (SMS resend, WA single, WA bulk, CSV/XLS export)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-16-ops-grid-smoke-latest.json

G6

Login/session flow (role routing, password reset gate, session guard)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-17-rbac-session-smoke-latest.json

G7

RBAC policy (read/write/super-admin boundaries)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-18-rbac-policy-smoke-latest.json

G8

Frontend-backend panel data contract integrity

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-19-data-contract-smoke-latest.json

G9

Final closeout (aggregated panel readiness)

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/guidelines/panel-step-20-final-closeout-smoke-latest.json

G10

CI mandatory gate green for this release line

PASS

GitHub Actions CI/CD #14 (success)

3) UX Completion Items (Panel)

Item

Status

Evidence

Sticky filter bar

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/apps/www/src/app/components/panel/CandidateOperationsPanel.tsx

Saved filter presets

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/apps/www/src/app/components/panel/CandidateOperationsPanel.tsx

Error-code tooltip dictionary

PASS

/Users/aliye/Downloads/Teachera Website Bursluluk/apps/www/src/app/components/panel/CandidateOperationsPanel.tsx

4) Risk Review (Release Blockers)

Risk

Current State

Auth/RBAC bypass

No blocker detected in smoke gates

Missing mandatory panel columns/actions

No blocker detected

Unauthorized API data exposure

No blocker detected (401 protections validated)

Contract mismatch between UI and API

No blocker detected

5) Release Decision

GO (Admin panel release criteria satisfied for current scope).

6) Approvals

Role

Name

Decision

Date

Product Owner

GO / NO-GO

Tech Lead

GO / NO-GO

QA Lead

GO / NO-GO

Ops Lead

GO / NO-GO